## Slide 1: SMART INVENTORY
GDP 02 - Android Team
Mid Term Presentation

## Slide 2: Stakeholders and Team Members
Dr.Qin Zhengrui
Rakesh Varma Rakashi
Snohitha Nadakudhiti
Lokeshwari Pittu
Nilantha Dambadeniya
Karthik Raja Vemula
Shivani Busireddy
Niharika Gundala

## Slide 3: Team members and Abbreviations
Project Name: | Smart Inventory - Android | 
Trimester | Spring 2019 | 
Team Members: | Rakesh Varma Nadakudhiti Snohitha Rakashi Lokeswari Pittu Nilantha Dambadeni Kalu Achchillage Shivani Busireddy Niharika Gundala Karthik Raja Vemula | RVN SR LP ND SB NG KRV

## Slide 4: Contents
Introduction
Scope of the project
Timeline
Technologies
Development
Testing
Difficulties faced
Snohitha Rakashi 4

## Slide 5: Introduction
Background of the project
Purpose of the project
Scope of the project
Main goal achieved
Snohitha Rakashi

## Slide 6: Scope Of the Project
Vendor should publish the list of items
Users request admin to supply for items
Admin accepts and uploads the shipping label
After admin receives the items, he can make payment to the user
Snohitha Rakashi
Notes: The scope of the project: Develop a mobile app for android devices. Vendor (Admin) should be able to publish a list of items that he is looking for to purchase. User can make request to admin to supplying those items. Then admin can accept and upload shipping labels to ship the items. Once the admin receive the items, he can verify and make payments to the user.

## Slide 7: Timeline for Admin module development
Function | Week Number | Team Members
Admin user interface and Signup/login functionality | 1, 2 | LP,SB,SR,NG
Post/Cancel Announcement (Add/Edit/Delete items from the list) | 3,4 | SB, LP,SR
Approve/deny user supply request | 5,6 | SB, LP, NG
Generate and post shipping labels to the Client/User | 7,8 | SB, LP, NG,SR
Check and confirm user supply items | 10 | SB, LP
Make the payments to user | 11 | SB, NG, LP
Update the inventory | 12 | SB, LP,SR
Testing the admin/vendor app and Documentation | 2-13 | ND,NG,SR
Snohitha Rakashi

## Slide 8: Timeline for Client/User module development
Function | Week Number | Team Members
View the list of items | 1, 2, 3 | ND, RVN,KRV
Clam/submit request for supply & shipping label | 4,5, 6 | ND,KRV
Update/edit request for supply & shipping label | 7, 9, 10 | ND,KRV
Develop the contact us page (Send and receive messages, live chat and other information) | 11 | ND, RVN
Conform admin confirmation of receiving items and Request payments | 12, 13 | ND
Testing the application, error correction and documentation | 3-14 | All
Snohitha Rakashi

## Slide 9: Technologies
Android Studio
Firebase
Github
MS Visio
Snohitha Rakashi

## Slide 10: Technologies
Moqups
MS Office (Word, Excel, PowerPoint)
Snohitha Rakashi

## Slide 11: User Interface Design-Client
Niharika Gundala

## Slide 12: UI design
Niharika Gundala 12

## Slide 13: UI design
Niharika Gundala

## Slide 14: UI design : Make a supply request
Niharika Gundala

## Slide 15: UI design : Supply history
Niharika Gundala

## Slide 16: UI design : Supply history-Approved
Nilantha Dambadeniya

## Slide 17: UI design : Supply history-Payment Request
Nilantha Dambadeniya

## Slide 18: Contact us
Rakesh Varma Nadakudhiti

## Slide 19: Messages
Rakesh Varma Nadakudhiti

## Slide 20
User Interface Design-Admin
Karthik Raja Vemula

## Slide 21: Sign up and Login
Karthik Raja Vemula

## Slide 22: Log in and Admin dashboard
Karthik Raja Vemula

## Slide 23: Supply Request – Approving supply request
Karthik Raja Vemula

## Slide 24: Supply Request – conform delivery
Karthik Raja Vemula

## Slide 25: Payment Requests and Upload payment details
Lokeswari Pittu

## Slide 26: Transaction Completed
Lokeswari Pittu

## Slide 27: Messages
Lokeswari Pittu

## Slide 28: Testing Test Management tool: JiRA
White Box Testing
Black Box Testing
Lokeswari Pittu

## Slide 29: Challenges and obstacles
Understanding the user and user requirements
Learn and use new technologies
Communication
Working on the same code as a team
Conflicts in planings/ designs and implementing
Meeting goals and deadlines
Lokeswari Pittu

## Slide 30: Live demo
http://www.infowan.net/Demo.html
Shivani Busireddy

## Slide 31
Project Discussion
  User client meeting
  Standup meetings
Code Implementation
Testing of every functionality
Shivani Busireddy

## Slide 33: Stakeholders and Team Members
Dr.Qin Zhengrui
Rakesh Varma Rakashi
Snohitha Nadakudhiti
Lokeshwari Pittu
Nilantha Dambadeniya
Karthik Raja Vemula
Shivani Busireddy
Niharika Gundala

## Slide 34: Thank you!